SENTINEL

THREAT INTELLIGENCE PLATFORM

Progress & Milestone Tracker

Sprint Plan · Deliverables · Completion Status

| Version | v2.0 — Next.js Edition |
| --- | --- |
| Date | April 2026 |
| Stack | Next.js 14 · TypeScript · Tailwind CSS |
| Project | Claude Code Virtual Hackathon 2026 |
| Classification | CONFIDENTIAL |

# 1. Project Overview

| Build Window | 7 Days — Claude Code Virtual Hackathon 2026 |
| --- | --- |
| Framework | Next.js 14 · TypeScript · Tailwind CSS |
| AI Engine | Anthropic Claude API — claude-sonnet-4-20250514 |
| Approach | Iterative daily sprints — one major deliverable per day minimum |
| Submission | Day 7 — full package: app + docs + demo script |

# 2. Sprint Timeline

| Day | Sprint | Focus | Status | Owner |
| --- | --- | --- | --- | --- |
| 1 | Scaffolding | Next.js init, TypeScript config, Tailwind setup, folder structure, CSS vars, mock data | ✅ Done | You |
| 2 | Dashboard Shell | Layout, Header, ThreatTicker, StatCards, 3-column grid, all panels | ✅ Done | You |
| 3 | AI Engine | API routes, Claude integration, AnalysisPanel, typewriter effect, ActionBar | 🔄 Active | You |
| 4 | Dataset + Alerts | Dataset ingestion, schema validation, AlertLog, Toast, alert dispatch | ⬜ Pending | You |
| 5 | Reports + Map | ReportModal, export, AttackMap animations, full polish pass | ⬜ Pending | You |
| 6 | QA + Hardening | Error states, edge cases, TypeScript strictness, cross-browser, perf | ⬜ Pending | You |
| 7 | Submission | Demo script, README.md, final build, submission package | ⬜ Pending | You |

# 3. Milestone Breakdown

## MILESTONE 1 — Project Scaffolding (Day 1)

| Deliverable | Priority | Status |
| --- | --- | --- |
| next create-app with TypeScript, strict mode enabled | P0 | ✅ Complete |
| Tailwind CSS configured with custom theme extension | P0 | ✅ Complete |
| globals.css — all CSS variables and base animations defined | P0 | ✅ Complete |
| types/index.ts — Severity, Threat, Alert, Stats interfaces | P0 | ✅ Complete |
| lib/threats.ts — mock dataset (15+ threats) and helpers | P0 | ✅ Complete |
| lib/store.ts — React Context with useState for all app state | P0 | ✅ Complete |
| public/sample-dataset.json — example operator dataset | P1 | ✅ Complete |
| .env.local with ANTHROPIC_API_KEY placeholder | P0 | ✅ Complete |

## MILESTONE 2 — Dashboard Shell (Day 2)

| Deliverable | Priority | Status |
| --- | --- | --- |
| app/layout.tsx — next/font Orbitron, Rajdhani, Share Tech Mono | P0 | ✅ Complete |
| Header.tsx — logo, pulse ring, status pills, live clock | P0 | ✅ Complete |
| ThreatTicker.tsx — scrolling marquee banner | P0 | ✅ Complete |
| StatCards.tsx — 5 severity cards with top accent bars | P0 | ✅ Complete |
| 3-column grid layout (280px / flex / 300px) | P0 | ✅ Complete |
| ThreatFeed.tsx — 10 threats on mount, slide-in animation | P0 | ✅ Complete |
| Scanline overlay and CSS grid background in globals.css | P1 | ✅ Complete |
| All panel headers with Orbitron font and badge indicators | P1 | ✅ Complete |

## MILESTONE 3 — Claude AI Engine (Day 3)

| Deliverable | Priority | Status |
| --- | --- | --- |
| app/api/analyze/route.ts — POST endpoint, Anthropic SDK | P0 | 🔄 In Progress |
| app/api/report/route.ts — POST endpoint, report system prompt | P0 | 🔄 In Progress |
| AnalysisPanel.tsx — loading dots, typewriter effect, error state | P0 | 🔄 In Progress |
| ActionBar.tsx — Analyze, Alert, Report buttons with hover glow | P0 | 🔄 In Progress |
| selectedThreat wired: click ThreatFeed item → fires analyze call | P0 | ⬜ Pending |
| ANALYZE NOW button fires analyze on active/last threat | P1 | ⬜ Pending |
| API error surfaces to panel — no console-only failures | P1 | ⬜ Pending |

## MILESTONE 4 — Dataset Ingestion & Alerts (Day 4)

| Deliverable | Priority | Status |
| --- | --- | --- |
| Hidden file input in Header — triggered by LOAD DATASET button | P0 | ⬜ Pending |
| FileReader JSON parse + schema validation per threat object | P0 | ⬜ Pending |
| Context state updated on valid load — feed and stats refresh | P0 | ⬜ Pending |
| Success toast: DATASET LOADED — {n} THREATS INGESTED | P1 | ⬜ Pending |
| Error toast on invalid schema — mock data preserved | P1 | ⬜ Pending |
| AlertLog.tsx — session alert cards with flash-alert animation | P0 | ⬜ Pending |
| SEND ALERT handler — creates Alert, prepends to log, fires toast | P0 | ⬜ Pending |
| Toast.tsx — auto-dismiss after 3.5s, signal red styling | P1 | ⬜ Pending |

## MILESTONE 5 — Reports, Map & Polish (Day 5)

| Deliverable | Priority | Status |
| --- | --- | --- |
| ReportModal.tsx — full-screen overlay, loading state, scroll | P0 | ⬜ Pending |
| FULL REPORT → POST /api/report → renders Claude output | P0 | ⬜ Pending |
| EXPORT button — Blob download as sentinel-report-{timestamp}.txt | P1 | ⬜ Pending |
| AttackMap.tsx — CSS grid map, animated ping dots, severity colours | P0 | ⬜ Pending |
| Live feed setInterval wired — auto-prepend every 6s, cap at 20 | P0 | ⬜ Pending |
| Stat counter auto-increment as live feed adds threats | P0 | ⬜ Pending |
| Full visual polish pass — glow shadows, hover states, transitions | P1 | ⬜ Pending |

## MILESTONE 6 — QA & Hardening (Day 6)

| Deliverable | Priority | Status |
| --- | --- | --- |
| npx tsc --noEmit — zero TypeScript errors | P0 | ⬜ Pending |
| npm run build — clean production build, no warnings | P0 | ⬜ Pending |
| Cross-browser test: Chrome, Firefox, Edge | P0 | ⬜ Pending |
| All error states tested: API down, invalid dataset, no selection | P0 | ⬜ Pending |
| Dataset edge cases: empty array, missing fields, wrong sev value | P1 | ⬜ Pending |
| Animation frame rate check — no jank on live feed updates | P1 | ⬜ Pending |
| Responsive check at 1280px, 1440px, 1920px breakpoints | P2 | ⬜ Pending |
| Console clean — zero errors and zero warnings on load | P0 | ⬜ Pending |

## MILESTONE 7 — Submission Package (Day 7)

| Deliverable | Priority | Status |
| --- | --- | --- |
| README.md at repo root — setup instructions, env var guide, demo steps | P0 | ⬜ Pending |
| 2-minute demo script written and rehearsed | P0 | ⬜ Pending |
| All three documentation files committed to repo | P0 | ✅ Complete |
| Final npm run build passes cleanly | P0 | ⬜ Pending |
| Deployed to Vercel with ANTHROPIC_API_KEY set in env vars | P1 | ⬜ Pending |
| Submission form completed with repo URL + live demo link | P0 | ⬜ Pending |

# 4. Reference Legends

## 4.1 Priority

| Level | Definition |
| --- | --- |
| P0 | Must ship — product is non-functional or fails judging without it |
| P1 | Should ship — meaningfully impacts quality, polish, or demo impact |
| P2 | Nice to have — delight and refinement layer |

## 4.2 Status

| Symbol | Meaning |
| --- | --- |
| ✅ Complete | Delivered, committed, and verified working |
| 🔄 In Progress | Currently being built in this sprint |
| ⬜ Pending | Not yet started — scheduled for a future sprint |
| ⚠ Blocked | Waiting on a dependency, decision, or external factor |